Combined Notes of Risk Assessment Working Group Teleconference held on 29th November 2012 
& Meeting held at Newcastle University on 4th December 2012

Draft for Approval	RAWG/13/002

Present (Teleconference & Meeting):

Neil Jackson			-	National Grid (Chair)

Mike Acton			-	GL Noble Denton

Roger Ellis			-	Essar

Graham Goodfellow		-	Penspen Group (Secretary)

Jane Haswell			-	PIE

Rod McConnell		-	Independent Consultant

Present (Meeting Only):

Barry Dalus			-	Northern Gas Networks

Geoff Leach			-	Independent Consultant (part)

Ben Morgan			-	Wales & West Utilities

Robert Owen			-	National Grid

Robert Neil			-	Ineos

Richard Price			-	BPA

Andy Young			-	Penspen Group

# Introductions

Ben Morgan of Wales & West Utilities, who will be replacing Grant Rogers at RAWG, was welcomed to the meeting.

# Apologies

Richard Espiner		-	BP

Marc Harzenmoser		-	SwissGas

Barry MacKay			-	Scotia Gas Networks

# Summary of Telecon

The teleconference on 29th November was briefly summarised. It was concluded that it was a success and that further teleconferences should be held at regular intervals and that only actions should be recorded, rather than full notes.

## Minutes of Last Meeting

Minor comments have been received from Mike Acton and Roger Ellis and incorporated. There were no further comments and the notes of the meeting were approved.

## Matters arising

Action 1 – 	Mike Acton to circulate the GL Noble Denton survey on fixed wing vs. helicopter aerial surveillance as previously agreed.

Neil Jackson’s original email of 20th March 2012 was recirculated to all RAWG members on 29th November.

Complete

Action 2 – 	Graham Goodfellow to recirculate notes of the December 2011 meeting to all RAWG members.

Complete

Action 3 – 	Jane Haswell to issue work authorisation template to Graham Goodfellow.

Complete

Action 4 – 	Graham Goodfellow to complete work authorisation form and submit to management council.

Ongoing

Action 1 – 	Graham Goodfellow to complete work authorisation form for slabbing specification and submit to management council.

Action 5 – 	Jane Haswell to provide an update on PD 8010-3 volunteers at the next meeting.

Complete

Action 6 – 	Neil Jackson to write to HSE asking them to confirm the change in use of CONCAWE data.

Discussed under Agenda Item 3.4.

Complete

Action 7 – 	Graham Goodfellow to circulate EU LessLoss website link to members.

Circulated on 29th November.

Complete

Action 8 – 	Jane Haswell to provide final version of GLND R11631 when available.

Discussed further under Agenda Item 9.

Complete

Action 9 – 	Jane Haswell to provide copy of draft report on dent fatigue for circulation to RAWG members.

Discussed further under Agenda Item 9.

Complete

Action 10 – 	Jane Haswell to resend Geoff Leach report on natural landsliding to Neil Jackson.

Complete

Action 11 – 	Neil Jackson to send a copy of updated Geoff Leach report to Peter Harper with UKOPA response to suggested use of zone 4 & 5 failure rates.

Ongoing. See Agenda Item 3.4.

Action 12 – 	Rod McConnell to circulate note on fault database to RAWG members.

Complete

Action 13 – 	Neil Jackson to circulate notes of 13/07/12 HSL meeting to RAWG.

Complete

Action 14 – 	Graham Goodfellow to discuss FFREQ issues with Mike Acton and Michael Gardiner.

Issues clarified and FFREQ update ongoing. See Agenda Item 3.5.

Complete

Action 15 – 	Neil Jackson to circulate the HAZARDS XXIII wind turbine paper and presentation when available.

Copy of paper circulated on 16th November.

Complete

Action 16 – 	Jane Haswell to present an update on the dent strategy to the main UKOPA meeting.

Complete. See Agenda Item 9.

Action 17 – 	Robert Owen to circulate the Pipeline Sleeves report to members once his comments have been incorporated.

Circulated on 30th November.

Complete

Action 18 – 	Neil Jackson to discuss the Geoff Leach ground movement purchase order with Phill Jones.

Complete

Action 19 – 	Graham Goodfellow and Rod McConnell to prepare a joint presentation on the use of damage data for the main UKOPA meeting in October.

Presentation was prepared and given.

Complete

Action 2 -	Graham Goodfellow to circulate the presentation to RAWG members.

Action 20 – 	Roger Ellis to organise a teleconference for the FDMG.

Two teleconferences organised.

Complete

## Update on TD/2 & PD8010-3

The marked up draft TD/2 was sent to IGEM on 18th November. There are several outstanding actions:

- Figure 7 update

- Note on use of 1000 tdu criteria for land use planning cases involving the HSE

- Example assessment and benchmark FFREQ values to be updated

Action 3 -	Graham Goodfellow (and Harry Hopkins) to review Figure 7 and any other figures.

## Communications with HSE

- Change in use of CONCAWE data

A response from Peter Harper was received on 22nd November, confirming that mechanical failure rates are based on UKOPA values multiplied by the ratio of CONCAWE Oil and EGIG mechanical failure rates.

The LUP zones for the Forties Pipeline System have been calculated using these values (and PipeTech for outflow) but due to consequence modelling development and uncertainty about NGL levels, have not been implemented.

Action 4 -	Graham Goodfellow to provide documents with RAWG numbers and forward to Gary Senior for addition to members section of the UKOPA website.

- Discussion with Peter Harper at main UKOPA meeting in Killingholme on 18th October:

- Peter Harper is happy with how the TD/2 updates are progressing; and,

- Depth of cover has gone to Panel who have some concern over the independence of corrosion as a depth of cover surrogate. They have requested additional clarification and Peter Harper has resubmitted. HSL has received additional data from Mike Acton.

- Meeting with Tony Hetherington (Head of Gas and Pipelines Unit) and Helen Berry at HSE Sheffield

Good feedback was received. Tony Hetherington will chase for a progress update on the HSE Extranet programme. NGs findings that 5 out of 23 Local Authorities hadn’t heard of PADHI. HSE suggested this was caused by too much churn at the LAs and a lack of training.

## Updating of FFREQ and Damage Distributions

FFREQ has been updated to include the latest weibull parameters and hit rates. Mike Acton has issued a spreadsheet with the results of the usual comparison cases for 4 versions of FFREQ:

- Current version;

- New damage distributions and incident rates;

- New incident rates only; and,

- New damage distributions only.

Action 5 -	Graham Goodfellow, Jane Haswell and Richard Espiner to review the new FFREQ predictions and discuss with Mike Acton.

Action 6 - 	Mike Acton and Jane Haswell to consider the effect changes to FFREQ would make to the TD/1 FN curve.

## Depth of Cover

As discussed under Item 3.4, the depth of cover mitigation factors have been submitted to Panel and resubmitted after they requested additional clarification.

## Wind Turbine Update

The wind turbine paper was presented at Hazards XXIII in November. The paper was well received and several contacts made.

Action 7 –	Neil Jackson to update the UKOPA guidance on the website to include a reference to this paper.

# Student Presentation

The UKOPA prize for the best student in the Pipeline Engineering MSc was presented to Sam Raphael Mathew.

# Slabbing Specification

Andy Young outlined the development of a UKOPA slabbing specification designed to remove the potential non-conservative aspects of the Linewatch guidance without the high level of detail in NG specification CE12. The specification is for slabs designed to mitigate risk from 3rd party interference and not where a load-bearing slab is required. As the slab is not designed to be load bearing, it applies to situations where the depth of cover is between 0.9 and 2.0 metres.

Action 8 - 	Andy Young to incorporate RAWG comments into draft specification.

Action 9 - 	Graham Goodfellow to circulate the draft slabbing specification to RAWG members when available.

# Ground Movement

Geoff Leach explained the development of the original failure frequencies for natural landsliding in TD/2 Edition 1 and the recent update to include variation by wall thickness and separate values for leak and rupture. The update is based on an extension to a 2005 NG study incorporating an analysis of the NGG network, improvements to the structural model, structural model checks and probabilistic analysis.

The results of the analysis are 3 pipeline survival values curves: leaks; ruptures in pipelines with good welds; and, ruptures in pipelines with poor welds. The pipeline failure rate is then calculated by multiplying the appropriate leak or rupture survival value with the landslide incident rate taken from BGS published data on landslide potential in the UK

Action 10 - 	Jane Haswell to add the updated natural landslide values to the draft IGEM/TD/2.

# SCC Proposal

Robert Owen summarised the Enbridge failure of 2010 due to SCC at disbonded PE tape coating and presented a GLND proposal on “A Review of Near Neutral and High pH Stress Corrosion Cracking”. RAWG members commented that the proposal was light on detail and currently read as though it was a review of the existing authoritative reviews. There was discussion over the relevance of SCC failure modes to UKOPA members.

Action 11 - 	Robert Owen to pass RAWG comments on to GLND.

Action 12 - 	All RAWG members to check if it is currently routine to inspect for SCC at all pipeline excavations.

# Update on Pipeline Sleeves

Robert Owen discussed the UKOPA Sleeve Workshop, the algorithms produced by GLND and the GLND prioritisation scheme report. Future work includes a comparison of ILI reports and sleeve design for piggable sleeves and a further Sleeve Workshop.

Action 13 - 	Nikki Barker to arrange the next Sleeve Workshop.

# Update on dents

Jane Haswell summarised the current status of the UKOPA dent management strategy development. The final task (Task 3) of Stage 2, which involves reviewing the dent depth and toughness limits for the acceptability of dents associated with welds of unknown quality, is outstanding. The results of the work should be incorporated into PDAM as many UKOPA members use PDAM as their primary defect assessment reference. The PDAM JIP is managed by Penspen.

Action 14 -	Jane Haswell to provide outline of Task 3 requirements to Graham Goodfellow and request a proposal for the work from Penspen.

JVH noted that obtaining comments on the detailed reports produced by GLND for Tasks 1 and 2 had proved difficult.

Action 15 - 	Jane Haswell to organise a workshop to challenge, review and approve Stage 2 of the UKOPA dent management strategy, once Task 3 is completed.

Rod McConnell noted that there was significant information available in the UKOPA database relating to dents that could be collated for use in the dent management strategy.

Action 16 -	Jane Haswell and Rod McConnell to consider how database information on dents could be collated for use the dent management strategy and proposed workshop.

# Fault Reporting & Database

Rod McConnell presented the findings of a review of the current classification of defects in the UKOPA database. Many of the defects currently classed as ‘Other’ can be moved to one of the current categories, e.g. many dents are actually construction damage.

# Consultancy Services

Phillip Ball of AFAA has emailed to request a meeting to discuss any opportunities for AFAA to support UKOPA in the risk, reliability and/or integrity areas. Many RAWG members are aware of the range of services AFAA can supply and had been contacted directly by Phillip Ball. Following a discussion about the amount of work RAWG requires and the range of existing suppliers, it was agreed that there was no current need for any additional support.

Action 17 - 	Roger Ellis to reply to Phillip Ball explaining that RAWG currently has no requirements that AFAA may assist with but we will bear them in mind if our requirements change.

# Date of Next Meeting

Thursday 18th April, National Grid, Ambergate.

G D Goodfellow

29th January 2013

| Table of Actions |  |  |
| --- | --- | --- |
| No | Actions | By |
|  | Graham Goodfellow to complete work authorisation form for slabbing specification and submit to management council. | GDG |
|  | Graham Goodfellow to circulate the presentation on use of damage data given at the main UKOPA meeting in October to RAWG members. | GDG |
|  | Graham Goodfellow and Harry Hopkins to review Figure 7 of IGEM/TD/2 and any other figures. | GDG/HFH |
|  | Graham Goodfellow to provide documents on change in use of CONCAWE data with RAWG numbers and forward to Gary Senior for addition to members section of the UKOPA website. | GDG |
|  | Graham Goodfellow, Jane Haswell and Richard Espiner to review the new FFREQ predictions and discuss with Mike Acton. | GDG/JVH/RJE |
|  | Mike Acton and Jane Haswell to consider the effect changes to FFREQ would make to the TD/1 FN curve. | MA/ JVH |
|  | Neil Jackson to update the UKOPA guidance on the website to include a reference to Hazards XXIII paper. | NJ |
|  | Andy Young to incorporate RAWG comments into draft slabbing specification. | ATY |
|  | Graham Goodfellow to circulate the draft slabbing specification to RAWG members when available. | GDG |
|  | Jane Haswell to add the updated natural landslide values to the draft IGEM/TD/2. | JVH |
|  | Robert Owen to pass RAWG comments on SCC proposal to GLND. | RO |
|  | RAWG members to check if it is currently routine to inspect for SCC at all pipeline excavations. | All |
|  | Nikki Barker to arrange the next Sleeve Workshop. | NB |
|  | Jane Haswell to provide outline of Task 3 requirements to Graham Goodfellow and request a proposal for the work from Penspen. | JVH |
|  | Jane Haswell to organise a workshop to challenge, review and approve Stage 2 of the UKOPA dent management strategy, once Task 3 is completed. | JVH |
|  | Jane Haswell and Rod McConnell to consider how database information on dents could be collated for use the dent management strategy and proposed workshop. | JVH/RMcC |
|  | Roger Ellis to reply to Phillip Ball explaining that RAWG currently has no requirements that AFAA may assist with but we will bear them in mind if our requirements change. | RE |