## Slide 1: Corrosion Prevention Working Group – 29th June 2021
Simon Joyce
CPWG Chair

## Slide 2: Introduction
In late 2020 the Gas Distribution Networks Standards Working Group (now part of TSF) raised a concern that corrosion prevention issues were not getting the focus they warranted within the pipeline industry.
The group approached UKOPA to look at setting up a working group to manage corrosion related issues that affect all pipeline operators.
A meeting was held on the 14th April with various operators to agree TOR, workplan and working group structure.
The board have decided to approve this new working group based on the discussion in April.
Today’s meeting is to plan the way forward to ensure we get the most benefit from the group.

## Slide 3: Agreement
The requirement for a Corrosion Prevention Working Group is required within UKOPA.
The Terms of Reference are agreed.
One consultant will be required for the group for now.
A working plan for 2020/2021 has been drafted with estimated costs.
Chair and secretariat support agreed.
  Simon Joyce – Chair
  Nikki Barker – Secretariat

## Slide 4: 29th June Session
Main points of discussion.
  Work plan
    Short term work
    Long term work
  Nominations for CP specialist within the group.
  Meeting dates this year (Probably look to start in late July/August)

## Slide 5: Programme of Work
An initial programme of work was agreed:
  Long-term
    CP Competency Guidelines - Help the industry with the level of competency for CP inspections/reviews/decisions
    AC interaction Management GPG - Using the SGN Blackhillock incident to manage these issues and to discuss this with the HSE
    Review of CP inspection frequencies based on corrosion rates - Using data across the world/UKOPA corrosion data to review above ground CP inspection frequencies.
  Short term
    GPG for CP around Electrified Fencing - Using work from NGT to put a GPG for CP issues around electrified fences.
    Network Rail Infrastructure Crossings Guide - Guidance for operators based on the recent issues with electrified railway lines.

## Slide 6: Consultancy
One nomination so far.
More nominations required.
Consultant required for 3 meetings a year including work associated (10 days approximately).
  This year may be 2/3 of that time.
CP industry watch included in the budget – Decision needed as to who this will provide this service.

## Slide 7: Questions?
Questions