Notes of the Pipeline and Integrity Working Group Teleconference
on 30th September 2015

DRAFT FOR APPROVAL	PIWG/15/027

Attendees:

Neil Jackson		Independent Consultant (Secretary and Stand in Chair)

Steve Potts		National Grid

Barry Dalus		Northern Gas Networks

Walter Gaffney	SGN

Stephen Humphrey	Oil and Pipelines Agency

Tom Leeman 		BP

Paul Godsman		BP

Update on Actions from the Meeting on the 26th June

| Summary of Actions |  |  |
| --- | --- | --- |
| No | Action | By |
| Carried over from previous meeting |  |  |
| 1 | Send out a questionnaire related to construction stresses asking UKOPA members to identify the strain data was currently available and the data that could be made available from the relevant inspection companies, and at what cost. Update from telcon on the 30-09-15 JH reported that assessment of construction stresses had been included in a list of topics that had been sent to Newcastle University for potential items for a student project. BD agreed to send JH a copy of the PII strain report for the Edmondsley to Humber pipeline. JH would also ask UKOPA members if they had any similar pipeline reports. | JH |
| Actions from this meeting |  |  |
| 2 | Draft a paper for the Board that discussed the pros and cons of each of the potential options for becoming a member of PRCI. Update from telcon on the 30-09-15 A paper had been drafted and send to the Board for their consideration. | NJ |
| 3 | Arrange a meeting and to develop some seismic screening rules and invite Geoff Leach, David McCollum and JH and any other members of the group that wanted to participate. Update from telcon on the 30-09-15 This meeting had been deferred pending data being available from Action 5 below. It was agreed that now that some additional data was available that it would be appropriate to now hold this meeting. | NJ |
| 4 | Submit an expenditure request to cover the additional work required from Geoff to support the meeting in 3 above. Update from telcon on the 30-09-15 JH agreed that she would submit an expenditure request now that it had been agreed that the meting should go ahead. | JH |
| 5 | Geoff Leach to provide a summary of seismic questions for EPRG members for RO in order for UKOPA to understand what was currently being done in Northern Europe. Update from telcon on the 30-09-15 This questionnaire had been produced and circulated. Complete | GL and RO |
| 6 | Include a review of requirements for developing a ground movement good practice guide as part of the seismic risk meeting (see item 3 above). Update from telcon on the 30-09-15 NJ agreed to include an item on ground movement on the agenda of the seismic risk meeting. BD supported the progression of this work. | NJ |
| 7 | Send NJ a copy of the document that had been developed by Rod McConnell on collecting and reporting fault data for formatting into a good practice guide. Update from telcon on the 30-09-15 JH agreed to send NJ a copy of the FR1 form that had been developed by RMcC for formatting into a good practice document. | JH |
| 8 | NJ and GP agreed to meet up to review the PIWG Strategy document and the Operation and Maintenance document and to present a proposal to the group for the September meeting. Update from telcon on the 30-09-15 NJ reported that he had met up with GP and they had agreed to now produce 2 documents, a document that would give an overview of the UKOPA strategy and a separate document that would cover integrity management. NJ said that initial draft documents should be available for comment in time for the next PIWG meeting which was being planned for November. | NJ and GP |
| 9 | Update the work programme tracking sheet to include the additional items identified by GP to reflect the February UKOPA strategy review. Update from telcon on the 30-09-15 NJ reported that this would be done for the next meeting and co-ordinated with the above action. | NJ |
| 10 | Provide a copy of the table that had been included in Pipeline International that summarised how to manage unpigable pipelines. Update from telcon on the 30-09-15 NL had circulated the Pipelines International document. It was agreed that it would be useful to have good practice guide covering the management of unpigable pipelines. NJ agreed to add this to the list of good practice documents being produced by the group and to add it to the agenda of the next meeting. | NL |
| 11 | Develop an expenditure request for the initial stage of the John Dyson Solar Farm and Wind Farm work for Board approval. Update from telcon on the 30-09-15 An expenditure request for the initial phase of work had been produced and agreed by the UKOPA Board. Complete | NJ |
| 12 | Request a copy of Dr P Lydon’s (who had been identified to undertake an independent review of John Dyson’s work) CV. Update from telcon on the 30-09-15 A copy of Dr Lydon’s CV had been provided and it had been agreed that he was sufficiently experienced to be able to independently review John Dyson’s work. Complete | NJ |
| 13 | Produce the draft Dent report for review prior to the next meeting in September. Update from telcon on the 30-09-15 JH had circulated a copy of the report prior to the meeting. JH confirmed that version control had been applied to the spreadsheet calculator. It was agreed that this would be included on the agenda of the next meeting to ensure that the tool had been widely tested and feedback provided from members. | JH |
| 14 | Resubmit the weld quality proposal to the Board for approval with a clearer explanation of the benefits of the work to UKOPA members. Update from telcon on the 30-09-15 JH confirmed that the proposal had been updated and the document had been submitted for approval by the Board at their October meeting. Complete | JH and GP |
| 15 | Provide a copy of the DNV GL Valve Life Management proposal for circulation around UKOPA members. Update from telcon on the 30-09-15 BM had circulated a copy of this document. Complete | BM |

N Jackson 30-09-15