1
2
[image: image1.png]


[image: image1.png]                    United Kingdom Onshore Pipeline Operators’ Association


RISK ASSESSMENT WORK GROUP  - 4 October 2004

Technical Work Programme – Detailed Work Schedule

1
Failure Rate Contribution from Ground Movement.

· Transco evaluating the results of BGS Work to see how they can be incorporated into the Risk Assessment modelling for Land Use Planning Zones. Neil Jackson
2
Third Party Damage Predictive Model. (FDMG) 

· Advantica have completed work to develop Limit State Functions for UKOPA. Draft report to be issued in October.  “Look-up” tables for specific pipeline failure cases to be provided as an addendum.  Neil Jackson / Advantica
· Meeting with Stuart Pointer to be set up to describe the work done and the new equations, and gain HSE acceptance / adoption. Neil Jackson (to include Andrew Francis and Rod McConnell)
·  Publication in journals to be considered and recommended, longer term recalculation of LUP zones may be required. Neil Jackson + Advantica
3
Mitigation – Risk Reduction Factors for Physical Protection of Pipelines.
· Initial Fault Tree analysis paper requires updating to incorporate comments by Neil Jackson – Rod McConnell / Neil Jackson 

· Coordinate with PIPESAFE – meeting on 20 October. Neil Jackson 
· Peer review and discussion with HSE. Rod McConnell / Stuart Pointer HSE
· Assess next Mitigation method and risk reduction factors for review. RAWG
4
Ethylene Pipelines – Revision of LUP zones.

· Review and complete fault data assessment of UKOPA database to confirm application to ethylene pipelines   Rod McConnell / Jane Haswell
· Review MISHAP application to ethylene -  key underlying assumptions (source of ignition probability, flash fire modelling, jet fire modelling, Fireball, indoor/outdoor exposure). Rod McConnell 

· Write papers on modelling with specific calculated example Rod McConnell 

· Engage in discussions with HSE to allow revised LUP zones to be established and codified for inclusion in BS PD 8010. Rod McConnell / Jane Haswell
5
Spiked Crude – Revision of LUP zones .

· Peer review Atkins reports on HSE’s methodology and HSE’s detailed response, identify and confirm areas of disagreement, primarily failure rate data and flash fire modelling – Rod McConnell 

· Meeting with BP to agree ongoing strategy – Rod McConnell, Neil Macnaughton, Lindsay Boswell
6
Gasoline Pipeline Risk Assessment.

· Re-evaluate Atkins analysis carried in 1997 for HSE’s PIPERS program based on CONCAWE Data Rod McConnell / Jane Haswell
· Re- analyse full dataset to include up to 2003 and synthesis failure rate data Rod McConnell 
· Analyse UK dataset to synthesis UK failure rate data Rod McConnell 
· Assess Risk assessment basis for inner zone Rod McConnell / Jane Haswell
· Provide report for HSE to archive (and for UKOPA and CONCAWE) Rod McConnell 
7
Environmental Risk Assessment

· Review is environmental risk assessment approach published by TNO for EC Directive (UKOPA 98/0038). Rod McConnell 
· Devise / recommend alternative approaches Rod McConnell 
8
Codified Methodology for Risk Assessment

· Devise codified methodology  Jane Haswell
R A McConnell

6 October 2004























































































































































































































































































































































