[image: image2.png]




UKOPA/08/0004

[image: image1.png]



United Kingdom Onshore Pipeline Operators’ Association
 UKOPA STRATEGY 2007-2012
Areas of Activity, Tasks and Programme
	Activity
	Tasks
	Actions
	Short Term
	Longer Term
	Responsibility
	Progress Report 

January 2008

	1  Safe operation of pipelines


	a) Publish safety bulletins based on industry incidents.




	Prepare UKOPA safety bulletin format using the NG proforma

Action all members to provide submissions 


	Format developed and agreed in 2007


	Annual review and summary for publication


	Secretary
	Subsequently agreed that safety alerts will be published as submitted by Members without adding a UKOPA proforma.

	
	b) Create a website forum for communicating safety bulletins



	Obtain cost estimate 


	Requirements defined, plus website development in 2006


	
	Secretary
	This action is in progress and details of safety alerts received to date will be listed in a separate folder in the Members’ section of the website during week commencing 21/01/08.



	
	c) Share in meetings members incident/near miss experiences 


	Members to raise as required.


	
	
	All Members
	Sharing of incidents etc is covered at every meeting, but it is recommended that more feedback is required from any lessons learned arising from investigations.

	
	d) Collect and publish infringement data


	Ongoing


	2007 Report


	Annual reports and automated collection of Members’ data
	IWG Chair
	This action is also being progressed on an ongoing basis.

	
	e) Communicate to individuals promoting works, risks and requirements for working in the vicinity of pipelines


	Prepare UKOPA guidance/information DVD for publication on website
	Guidance in the form of a DVD developed during 2007-8
	
	IWG Chair
	The UKOPA DVDs are being developed and should be available for distribution to Members during the first quarter of 2008.

	2 Management of risks associated with pipelines

	a) Collect and publish fault data for MAHP


	Prepare failure data report every 2 years


	Report to December  2006 issued in
July 2007


	Next bi-annual report – July 2009


	FDMG Chair
	The 2006 report was published as planned and a copy is posted on the Members’ section of the website reference UKOPA/07/0050.

	
	b) Publication of fault statistics


	Prepare fault report data statistics every 2 years


	March 2008


	Bi-annual addition to UKOPA fault database report – July 2009


	FDMG Chair
	First edition will be published end of Q1 2008.

	
	c) Continue to share data and analysis on third party infringements in order to maintain HSE’s active involvement in this issue
	HSE involvement in IWG


	Ongoing


	Ongoing


	IWG Chair


	This is an ongoing process. The HSE has been very supportive of the work being done and progressed by the IWG, and the HSE has been very active in following up exceptions with utilities and contractors and in greater promoting greater awareness of pipelines and the need to check prior to excavation. UKOPA will seek to ensure that this involvement and support continues.

	
	d) Publish code 

supplements


	Ongoing


	October 2006


	
	RAWG Chair
	The final draft supplements have now been completed, and are due to be submitted to the standards bodies, IGEM and BSI week commencing 07/01/08 for 2008 quarter 1 publication.
See also item 10 below.

	
	e) Agree risk reduction mitigating measures


	RAWG to approve technical justification paper and advise

UKOPA confirmation of industry best practice


	Completed


	
	
	HSE have confirmed that they have actioned HSL to review the technical justification for UKOPA proposals. The RAWG has provided information to HSL for this purpose. The first of what is hoped will be a series of meetings is scheduled for 17th January. 

	
	f) Review other technical papers for publication 


	Prepare index of UKOPA papers for publication on website
	To be completed in 3rd quarter 2007


	Update as appropriate


	RAWG Chair
	The RAWG have agreed a strategy involving formal external publication of specific papers (International Pipelines Conference, Calgary, Sept 2008) on the UKOPA website, and in addition, provision of a list of papers which can be obtained through application to UKOPA (but will not be available as open downloads). This strategy is scheduled to be approved by the RAWG at the meeting in March 2008.

	3   Share experiences and learning and promote best practice


	a) Publish documents on AC induced corrosion, DC stray currents, cathodic protection techniques


	Prepare list of papers for discussion from UKOPA library


	Summary and list to be completed in 2008


	Ongoing review of published documents


	Secretary (short term action)
	It is now intended to prepare the list for discussion at the February 2008 meeting.

	
	b) Sharing of knowledge and best practice, and influencing of stakeholders and interested parties
	Annual Technical Seminar


	Managing land use planning risks associated with pipelines planned June 2008


	Annual event


	Management Council
	Technical Seminar on In Line Inspection held in June 2007 was very well attended and very well received. Technical Seminar on Land Use Planning being organised for 11th June 2008.


	
	c) Continue to arrange appropriate technical presentations at UKOPA meetings


	Ongoing
	October 2007
	Annually at all meetings
	Management Council
	This action is an ongoing one and a variety of presentations were received during 2007. The theme for the February 2008 meeting is Process Safety.

	4   Single industry body to represent the pipeline transportati-on (hazardous fluids) industry
	a) Regular strategy level meetings with the HSE


	Prepare remit, terms of reference and proposed attendance for discussion with HSE, arrange programme of meetings


	Agree arrangements with the HSE during 2008.


	Schedule annual meetings


	MC Chair


	The proposal to hold an annual strategy meeting was agreed with the HSE in 2007 and the first meeting was held in Sheffield on the 20th September 2007. No formal remit or terms have been agreed yet but the notes of the meeting held on 20th September have been circulated – reference UKOPA/07/0057.



	
	b) To remain the recognised consultee on pipeline issues
	Continue to influence relevant third parties
	Through regular correspondence
	Ensure contact names and details are maintained.
	All Members
	This is an ongoing action and it has recently been confirmed by the HSE that UKOPA is a formal consultee on pipeline issues. 



	5  Pipeline Statutory Legislation


	c) Influence legislation and ensure that legislation take account of the requirements of stakeholders in particular pipeline operators


	i) Ensure continued HSE/UKOPA engagement

ii) Arrange for links to UKOPA website

iii) Align UKOPA and HSE methodologies
	 Through regular dialogue and UKOPA distribution of documents

2008

PD 8010 and IGE TD/1 Code Supplements to be published 2007 – see also items 2 and 10.
	 Through regular dialogue and UKOPA distribution of documents

Action list and agreement(s) to be recorded


	Management Council

Secretary

RAWG Chair
	i) Ongoing via the UKOPA/HSE Strategy meeting, and the full Member meetings which the HSE are invited and, to date, do attend.

ii) Links with the HSE site established.

iii) Work to achieve this action ongoing via the RAWG. It is however noted that one HSE contact has recently retired, and there is a need to ensure as far as possible that any agreements/understandings are passed on to successors. This is the responsibility of the HSE but, based on previous experience, UKOPA needs to monitor and raise as an exception if there is any suggestion that there is a need to review/revisit past agreements.



	
	d) Maintain awareness of EU environment


	Standard items on meeting agendas as necessary


	Though contact with other industry bodies
	Identify links with other industry bodies
	Secretary
	This action is ongoing and agenda items raised by Members and Secretary as necessary.

	6   Ensure pipeline transportati-on remains a cost effective means of transport-ation of hazardous fluids


	a) Monitor any changes or threats to costs
	 Establish working group to collect data for 2010 pipeline rate revaluation
	2010 revaluation
	Improve process for further revaluations
	R. Ellis
	Work being done in conjunction with UKPIA for the 2010 Government revaluation of taxes (pipeline rates). Working party established.


	7   Sharing of operational best practice and experience including competency and training


	a) Pipeline damage assessment and repair methods


	i)Newcastle University commissioned to undertake initial dent study


	Results of initial Study  July 2007


	
	N. Jackson


	Study completed and report received.

	
	· 
	ii) Consider preparation of guidance or information paper based on results of initial dent study.


	Oct 2007 UKOPA meeting for decision on need


	Dependant on decision


	Management Council/Members


	This has been delayed and will now be considered at the February 2008 meeting of the Management Council.

	
	· 
	iii)Consider need for more detailed study of dents


	October 2007 meeting for decision on need


	Dependant on decision


	Management Council/Members


	This has been delayed and will now be considered at the February 2008 meeting of the Management Council.

	
	· 
	iv)Identify other areas for joint funding by UKOPA


	Proposals to February 2008 meeting


	
	Management Council/Members
	Members are to be reminded that proposals can be submitted to the February 2008 UKOPA meeting.


	
	b) In line inspection


	Continue to share experiences and company approaches at UKOPA meetings and through invitation of external speakers.


	As part of regular UKOPA meetings and correspondence


	 Develop future opportunities and forum to share information.
	Management Council
	Experiences and company approaches a being shared at meetings, and in line inspection was the central theme of the technical seminar held in June 2007. In addition consideration is now being given to receiving a seminar by the Pipelines and Pigging Services Association sometime in 2008.



	
	 c) Update of Operation and Maintenance strategy UKOPA/99/0073 


	Completed


	Completed


	Review future updating plans
	
	This action was completed and the updated version has been posted on the website – reference UKOPA/06/0032.

	
	d) Maintain and publish an inventory of emergency equipment
	Prepare controlled register and publish on website

Review and update


	Oct 2007


	Annual Update
	Secretary
	The register of emergency equipment held by Members is to be posted on the Members’ section of the website before the February 2008 meeting.

	8 Development
   of improved 
   technical 
   solutions to 
   pipeline 
transportation


	a) Provide a forum for the creation of JIPs

b) Develop links with academic and other R&D organisations e.g. Newcastle University Centre for Pipeline Engineering
	Dent Study already initiated and further studies to be considered

Links already set up with Newcastle University through:

(i) The Annual Prize 

(ii) Dent Study 

(iii) talks regarding mechanical damage model 

(iv) speakers at UKOPA meetings


	Dent Study results  July 2007

Annual presentation

Completed

Discussions in progress 2008

Look for opportunities
	Dependant on further studies to be progressed


	
	No formal proposals received although there may be recommendations arising out of the initial dent study.

Links have been established with the University and:

i) The annual prize for 2007 has been awarded

ii) The initial dent study was completed.

iii) Discussions have been initiated regarding the mechanical damage model, but a formal work programme is not being progressed at this stage.
iv) Both Dr Phil Hopkins and Dr Julia Race participated as speakers in the UKOPA Technical Seminar in June 2007.



	9   Protection of the environment

	a) Publish Environmental Bulletins


	Prepare UKOPA environmental bulletin format (based on safety bulletin format)


	Develop and agree requirements during 2007


	Ongoing annual review of requirements


	Management Council/ Secretary


	No format has been agreed although it is assumed that the approach will be similar to that agreed for the safety alerts, i.e. the bulletins will be posted as received from Members. This needs to be agreed and recorded.



	
	b) Publish on website (with safety bulletins?)


	Request all members to provide submissions 


	Develop and agree requirements during 2007


	
	Management Council/Secretary


	No environmental bulletins have been received or published to date.

	
	c) Share in meetings members incident/near miss experiences 


	Include as standard agenda item and encourage feedback on lessons learned


	Details of many    incidents/ near misses were raised during 2007

	Look at improving format


	Management Council/Secretary


	This is being included as a standard item on the agendas of full UKOPA meetings.

	
	d) Develop environmental risk assessment methodology


	Establish Members’ current approach at 

meetings


	Confirm best practice 2007/2008


	Consider need for issue of UKOPA guidance - 2009
	Secretary – agenda item for short term action


	Item to be included on the agenda of the February meeting of UKOPA members.

	10 Codification of best  practice


	a) Publish supplements to BSI PD8010 and IGE TD/1


	Being progressed


	April 2008
	Review further supplement need


	RAWG Chair
	The final draft supplements have now been completed, and are due to be submitted to the standards bodies, IGEM and BSI week commencing 07/01/08 for 2008 quarter 1 publication.


	
	b) Continue to publish industry guidance, e.g. wind farms, pipeline crossing requirements
	Prepare list of possible topics based on Members’ best practice through discussions at meetings 


	 Include for discussion on agenda of October 2007 meeting


	Dependant on outcome of discussions


	Secretary


	This list is to be circulated prior to the meeting to be held in February 2008.


	11 Effective communication and influencing processes
	a) Review membership categories


	Completed


	Completed


	
	
	Action completed – Membership categories now restricted to Full Member and Associate Member.



	
	b) Maintain and improve website


	This is an ongoing process and installation of a search facility is currently being investigated


	Search facility  Q1 2008.

	Invite suggestions for further improvements.

	Management Council/Secretary
	The website is currently being modified:

i) Firstly the homepage is being redesigned to include the Association’s mission statement and main aims. The objective of this is to ensure that visitors to the site are immediately informed of what the Association is about.

ii) The Members’ section id being modified to include a search facility and also a separate section on Safety Alerts.

It is planned that both modifications will be completed by 19th January.



	
	c) Review content of brochure and poster


	
	Review by October 2007 meeting


	Review long term needs


	Management Council


	This action is outstanding and is now to be considered at the February 2008 meeting of the Management Council.



	
	d) Articles in trade journals and magazines
	IWG, RAWG and FDMG to prepare articles for publication
	Dec 2007
	WGs to prepare annual articles for publication
	IWG, RAWG and FDMG Chairs
	Update on this action to be provided by WG Chairmen at the February 2008 meeting.



PAGE  
2

[image: image2.png]